Knowledge Transfer Plan Document – Part 2 D02

Data Hub: Data Enablement Stream

Origin/Author	:

Approved by	: 	not approved

Date Approved: 	n/a

n/a

Document Purpose

This document represents Deliverable D02 Knowledge Transfer Plan Document from Statement of Work #01731141 dated 8th Jun 2022.

The purpose of this document is to:

- Document describing the Knowledge Transfer activities required to manage the platform/solution.

- Provide sufficient detail to enable operational support resources to manage the operating of the solution post go-live. This will mainly be by identifying the reference documents which contain the information required and documenting how these will be provided during knowledge transfer execution.

Knowledge transfer to staff working as part of the Data Enablement project is a critical element to the continued long-term success of the solution.  The knowledge transfer approach is necessary to affect the efficient transfer of knowledge gathered during the life cycle of the Data Enablement project.

It is important for the identified staff to gain knowledge in the components of the solution in order for them to “Own” the solution and make the appropriate decisions about its use and continued growth in the future.

The training knowledge transfer approach will be provided to one area:

- Knowledge transfer from the Capgemini project team to support in relation to the Data Enablement Datahub only.

The areas below are not described in this document as they will be covered by Imperial Brands later in the programme:

- Knowledge transfer relating to any activities post System Unit Testing (SUT).

- Third party knowledge transfer is part of each third party’s project delivery.

- Deliverables, artifacts and documents that Imperial Brands will need to produce to enable transition

The Data Hub solution design takes as input Demand Planning business requirements, business constraints, Imperial Brands (IB) Architecture Principles, standards, guiding principles, current state and future state, to select a set of solution components to implement a solution to meet the business requirements in the most efficient way.

Audience

| Group / Team / Stakeholder | Focus Area |
| --- | --- |
| Support Service | Responsible for the ongoing support of the solution. |

Document Control

This document will be owned and maintained by the groups and members listed below. All version management and future changes must involve the owners listed below.

| This Document Version |  |
| --- | --- |
| Author |  |
| Date Issued |  |

## Amendment History

| Version | Date Created | Created/ Amended By | Approved/ Reviewed by | Change Detail |
| --- | --- | --- | --- | --- |

## Distribution

Put a copy on architecture intranet. Distribute a link to the following roles. You are not permitted to omit any role (except PM if not appointed yet):

| Recipient | Role |
| --- | --- |
| Patrice Gourlet | Head of Data Architecture |
| Javier Romero Blazquez | Head of Data Platforms |
| Kataryzyna Michalowska | Project Manager |
| Lalit Kapur | Data Project Manager |

## Document Sign-Off

Where relevant this document has been received and reviewed by the following people. Sign off via email to the solution architect indicates the document has been reviewed and the proposed solution is acceptable for the sections indicated.

| Name | Role | Date received | Approving sections | Signoff |
| --- | --- | --- | --- | --- |
| Kataryzyna Michalowska | Project Manager |  |  |  |
| Lalit Kapur | Data Project Manager |  |  |  |
| Patrice Gourlet | Head of Data Architecture |  |  |  |
| Javier Romero Blazquez | Head of Data Platforms |  |  |  |

Table Of Contents

Contents

Amendment History	3

Distribution	3

Document Sign-Off	3

1.	Overview & Knowledge Transfer Background	5

1.1 Knowledge Transfer Activity to-date	5

2.	Knowledge Transfer Approach	6

3.	Identify Knowledge Transfer Objectives/Deliverables	7

4.	Define Knowledge Transfer Component Content	9

5.	Identify Participants	10

6.	Commence & Track Knowledge Transfer	11

6.1 Knowledge Transfer Plan & Checklist	11

7.	Appendix A - Glossary	12

# Overview & Knowledge Transfer Background

Within Imperial Brands there is a need for a Data Hub to underpin the objective of providing a central data repository for managing and integrating corporate data assets.

The vision of the Data Hub is to be a global data platform for unify data integration activities, provide modern processing capabilities on a flexible cloud-based platform.

## 1.1 Knowledge Transfer Activity to-date

Briefing Sessions

The project team provides regular communications to keep the business informed of the approach, decisions and plan relating to the solution.

Documentation

Project deliverables have been produced in line with the SOW, this documentation will aid the knowledge transfer and provide reference documentation in relation to the solution.

Transition Process

Knowledge Transfer features in the transition process and is a mandatory part of the gateway achievement process.

# Knowledge Transfer Approach

For knowledge transfer to be successful the Capgemini project team will work with key support team members. Below is an illustration of the knowledge transfer approach for the project.

# Identify Knowledge Transfer Objectives/Deliverables

As depicted in the above illustration, the knowledge transfer approach begins by identifying the objectives. This drives the strategies for the appropriate levels of documentation and the vehicles that express this information. The knowledge transfer approach will focus on providing information to the support organisation that can be leveraged both during and after implementation.

Deliverables and Artifacts developed throughout the project are a crucial component of the knowledge transfer approach, as is an awareness of where to find them and what they cover.  Deliverables and Artifacts produced by the project and relevant to knowledge transfer include:

| Ref |  | Deliverable Name | Relevant Groups |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Service Desk | Apps Support |  |  |
| A01 |  | Business Requirement Document and KPIs |  |  |  |  |
| A02 |  | Data Requirement and mapping Document |  |  |  |  |
| A03 |  | N/A – Project Plan |  |  |  |  |
| A04 |  | Knowledge Transfer requirements document for support (This Document) |  |  |  |  |
| A05 |  | Data Mapping and Model Document |  |  |  |  |
| A06 | Unit Test Report |  |  |  |  |
| D01 | Solution Design Document |  |  |  |  |
| D02 | Solution Support/Knowledge Transfer/Handover Document |  |  |  |  |
| D03 | Solution and DevOps Code |  |  |  |  |
| D04 | Migrated Data |  |  |  |  |
| D05 | Data Hub including BI reports |  |  |  |  |
| N/a | SUT Test Plan |  |  |  |  |
| N/a | SUT Test Report |  |  |  |  |

In addition, a number of documents will need to be produced specifically to support Knowledge Transfer:

| Ref | Document Name | Relevant Groups |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Service Desk | Apps Support |  |  |  |
| KA | Knowledge articles (Documented in A04) |  |  |  |  |  |
| KTM | Service Desk KT Materials / Handover Pack* |  |  |  |  |  |
| KTM | Application Support KT Materials / Handover Pack* |  |  |  |  |  |

*Note: Handover packs are expected to contain deliverables and documents identified for distribution to that group and copies of training material used during KT.

The deliverables and documents will be handed over in full at the point of release into the test environment. Therefore the later releases undertaken by Imperial Brands will contain additional documents and updates from the previous release in addition to the original documentation.

The ongoing project activities including Day to Day interaction with the project team is also key to the process.

# Define Knowledge Transfer Component Content

The table below sets out each of the knowledge transfer components to be produced by the project and their expected content. The purpose of each component is to give support teams sufficient information to support maintenance.

| Document | Content | Approach / Coverage | Producer |
| --- | --- | --- | --- |
| Solution knowledge article | - A single knowledge article covering setup and expected errors documented in A04. | Sets out potential investigation & resolution approaches. | TBC (Capgemini) |
| Service Desk KT Materials / Handover Pack | - 1 Live Meeting - Knowledge Objects - Deliverables & Documents | High level view of the solution. | TBC (Capgemini) |
| Apps KT Materials / Handover Pack | - 4 Live Meetings - Deliverables & Documents | Session 1: Solution Overview based upon D01 Session 2: Overview of the processing of each dataset Session 3: Overview of error handling Session 4: Clarifications | TBC (Capgemini) |

# Identify Participants

Identification of the participants as set out in the Knowledge Transfer Role Matrix below is the first step in assigning responsibility of the on-going success of the solution.  This step involves identifying key individuals who will own and manage the deliverables for the remainder of the Implementation.

Knowledge Transfer Role Matrix

| Group | Location | Group Contact: | Project Contact: |
| --- | --- | --- | --- |
| Service Desk |  |  |  |
| Apps Support |  |  |  |

# Commence & Track Knowledge Transfer

A complete list of deliverables to be transferred to the support organisation is identified on the Knowledge Transfer Plan in section 10. The plan includes the lead name for the activity or deliverable, and the medium selected to enable the knowledge transfer, such as training, documentation, meetings, communications and day-to-day interactions.  The Knowledge Transfer Plan also includes the status of the transfer with expected start and end dates.

The documents for the end to end training knowledge transfer approach are outlined below:

| Document | Document Outline |
| --- | --- |
| Knowledge Transfer Role Matrix (Within section 5 above) | Lists the participants identified as Capgemini subject matter experts and support organisation recipients |
| Knowledge Transfer Plan (Within section 6.1 below) | Tracks the knowledge transfer process against the expected completion date Assess the readiness of the support organisation recipient to fulfil the role outlined in the Knowledge Transfer Matrix. |
| Service Acceptance Checklist (Within section 6.1 below) | Outlines the activities and sign-offs required by service management. |
| Knowledge Transfer Acceptance | The group contacts defined in section 5 above shall confirm that the knowledge transfer plan and checklist have been completed by email. The Imperial Brands project manager will then provide acceptance of this deliverable. |

## 6.1 Knowledge Transfer Plan & Checklist

| Supplier Knowledge Transfer Plan |  | Planned Date | Actual / Forecast Date | Status | Owner | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Solution knowledge article |  |  | G |  |  |
| 2 | Service Desk KT Materials / Handover Pack |  |  | G |  |  |
| 3 | Apps KT Materials / Handover Pack |  |  | G |  |  |
| 4 | Service Desk Live Meeting |  |  | G |  |  |
| 5 | Apps Support Team Live Session 1 - Solution Overview based upon D01 |  |  | G |  |  |
| 6 | Apps Support Team Live Session 2 - Overview of the processing of each dataset |  |  | G |  |  |
| 7 | Apps Support Team Live Session 3 - Overview of error handling |  |  | G |  |  |
| 8 | Apps Support Team Live Session 4 - Clarifications |  |  | G |  |  |
| 9 | Service Desk KT Sign-Off Certificate |  |  | G |  |  |
| 10 | Apps Support Team KT Sign-Off Certificate |  |  | G |  |  |

# Appendix A - Glossary

| Term / Abbreviation | Definition |
| --- | --- |
| AAD | Azure Active Directory |
| ACID | Atomicity, Consistency, Isolation, Durability |
| AD | Active Directory |
| ADF | Azure Data Factory |
| ADLS | Azure Data Lake Storage |
| AES | Advanced Encryption Standards |
| AKV | Azure Key Vault |
| API | Application Programming Interface |
| AI | Artificial Intelligence |
| BI | Business Intelligence |
| CSV | Comma-Separated Values |
| DBFS | Databricks File System |
| ESB | Enterprise Service Bus |
| HTTP | Hypertext Transfer Protocol |
| HTTPS | Hypertext Transfer Protocol Secure |
| IaaS | Infrastructure-as-a-Service |
| JSON | JavaScript Object Notation |
| KPI | Key Performance Indicator |
| MFA | Multi-Factor Authentication |
| ML | Machine Learning |
| PaaS | Platform-as-a-Service |
| RBAC | Role Based Access Control |
| SaaS | Software-as-a-Service |
| SLA | Service Level Agreement |
| SSMS | SQL Server Management Studio |
| SSL | Secure Sockets Layer |
| SSO | Single-Sign-On |
| SQL | Structured Query Language |
| TLS | Transport Layer Security |
| VM | Virtual Machine |
| WAMP | Weighted Average Market Price |
| WAPP | Weighted Average Product Price |